# Internal link acceptance review worksheet

Plan a bounded set of contextual links among existing pages and verify that each declared edge and page shipped correctly. Use saved HTML and delivery evidence to support the acceptance decision.

Editable worksheet · Version 1.0 · 25 September 2026

Complete guide — https://rankecho.io/resources/fix/internal-link-cluster

# 1 Establish the discovery defect

Confirm a useful, relevant link is absent before proposing a change. A wrong-page citation alone does not select an internal-link fix.

Owner and page roles

Record change ID, reviewer, target owner, source pages, exact URLs, saved versions and reader jobs. Confirm the pages should remain public and distinct.

[Enter your response]

Before evidence

For each missing relevant link, save source initial HTML, UTC capture time and exact locator. Explain the reader or discovery problem. If the link already exists, revisit the diagnosis.

[Enter your response]

Bounded change and approval

Declare the allowed anchor insertions and approver. Preserve copy, page identities, canonicals, indexing controls and redirects. Attach the saved before version and intended acceptance checks.

[Enter your response]

# 2 Declare every edge and node

Repeat the edge record for each intended link. The fictional plan converts five existing phrases into anchors among four existing pages; it adds no new page or substantive copy.

Edge identity

Record edge ID, source page and destination page, exact href, descriptive anchor and initial-HTML locator. Check the from/to pair is unique and the destination preserves the intended page identity.

[Enter your response]

Node requirements

For every source and destination, record expected status, initial HTML, self-canonical and indexing intent. Define how to retain redirected, broken, unavailable or failed observations.

[Enter your response]

Deployment and rollback plan

Record deploy owner, approval, planned version and time. Name rollback trigger, saved before version, recovery steps and checks to repeat. Leave actual deployment evidence blank until executed.

[Enter your response]

# 3 Verify the delivered graph

Review acceptance before looking at later citations. The fictional record accepts five of five edges and four of four nodes; these are teaching records, not a production deployment receipt.

Observed edge evidence

For every edge, retain actual UTC check time, initial-HTML capture and exact anchor, href and locator result. Distinguish present, missing, redirected, broken, unavailable and failed.

[Enter your response]

Observed node evidence

Save the actual status, initial HTML, canonical and indexing controls for each node. Attach the bounded diff and deployed version; investigate any change outside the declared anchors.

[Enter your response]

Acceptance decision

Reconcile required and accepted edges and nodes. Any unverified requirement leaves acceptance incomplete. A zero-edge plan is invalid, never 100% complete. Record reviewer and unresolved failures.

[Enter your response]

| Fictional check | Required | Accepted |
| --- | --- | --- |
| Direct HTML edges | 5 | 5 |
| Existing page nodes | 4 | 4 |
| Redirect changes | 0 | 0 |
| Canonical changes | 0 | 0 |

# 4 Close the change and plan observations

Acceptance confirms the declared HTML graph. It cannot establish a citation cause, authority transfer, ranking improvement or a later business outcome.

Release record

Record accepted, incomplete or rolled back, with deploy timestamp, version, approver and evidence links. Describe failed checks and follow-up owners without reporting unexecuted work as complete.

[Enter your response]

Rollback outcome

If triggered, record restored version, time, responsible owner and repeated acceptance results. Otherwise retain the approved trigger and saved recovery state for later use.

[Enter your response]

Separate observation protocol

Link any prospective prompt, context, exact target URL and window registry. Complete the schedule regardless of direction; keep link delivery and later citation persistence as separate records.

[Enter your response]

Worksheet version 1.0 · 25 September 2026. Complete and repeat records as needed. Blank fields request your evidence; these manual files do not collect answers, publish changes or calculate RankEcho product metrics.

Use the Fix Engine for a reviewable page or internal-link proposal. Your team owns approval, deployment, this manual acceptance record and rollback; product output does not certify a complete site graph. https://rankecho.io/product/fix-engine